# Strategic Alignment & Scope Definition: Online LMS

An Online LMS initiative must serve as a strategic engine for workforce capability, compliance readiness, and scalable knowledge distribution. Without clear boundaries and upfront alignment, LMS projects frequently fall into the trap of over-customization, delayed launches, and low user engagement. The expanded framework below establishes a airtight operational baseline for project execution:

## 2. Project Charter:

The Project Charter establishes executive authorization, defines clear boundaries, and anchors the project to verifiable business metrics.

| PROJECT CHARTER SUMMARY |  |
| --- | --- |
| Core Purpose | Centralize, automate, and scale organizational learning |
| Target Timeline | 8 Months (Kickoff to Organization-wide Go-Live) |
| Allocated Budget | $250,000 USD (Software licensing, implementation, sandbox) |
| Primary Success Metric | 90%+ compliance completion within 30 days of rollout |

### Strategic Business Objectives & Quantifiable Target Metrics:

- Compliance Automation: Reach 90%+ timely completion for mandatory compliance training (e.g., Cybersecurity, Data Privacy, and Safety) within 30 days of release, reducing audit penalty exposure to near zero.

- Cost & Efficiency Gains: Lower instructor-led training (ILT) overhead and delivery costs by 25% within Year 1 by transitioning standard orientation modules to asynchronous online pathways.

- Time-to-Productivity: Reduce new hire onboarding completion time from 6 weeks to 3 weeks, enabling faster time-to-value for new staff.

### High-Level Technical Constraints & Regulatory Guardrails:

- Security & Authentication: Must support Single Sign-On (SSO) via SAML 2.0 / OAuth 2.0 (e.g., Azure AD, Okta) to align with enterprise IT security standards.

- Data Privacy & Compliance: Strict compliance with GDPR, CCPA, and SOC 2 Type II frameworks for secure handling of personally identifiable information (PII).

- Accessibility Standards: Interface and authoring tools must conform strictly to WCAG 2.1 AA guidelines to support users with disabilities.

- Performance & Availability: System architecture must guarantee 99.9% uptime and accommodate up to 5,000 concurrent active users during peak hours without performance degradation.

Governance & Key Decision-Makers:

- Executive Sponsor: VP of Human Resources / Chief Learning Officer (Final approval on scope, budget, and major milestone sign-offs).

- Project Manager: Lead PM (Day-to-day execution, risk management, schedule variance tracking).

- Technical Lead: Enterprise Systems Architect (Integration, SSO, data migration, performance standards).

- Business Operations Lead: L&D Operations Manager (Content standards, user acceptance testing, and change management).

## 2. Rigorous Scope Management

To maintain momentum and prevent cost overruns, the scope is divided strictly between baseline MVP (Phase 1) deliverables and deferred capabilities (Phase 2), governed by a rigid change control process.

| IN-SCOPE (Phase 1 MVP) | OUT-OF-SCOPE (Phase 2) |
| --- | --- |
| SSO & Multi-tier Roles | AI Content Recommendations |
| SCORM / xAPI / Video Engine | E-commerce & Course Monetization |
| Automated Certifications | VR / AR Immersive Modules |
| Core HRIS Data Synchronization | Native Mobile Apps (Web Responsive) |

### Detailed In-Scope Breakdown (Phase 1 MVP)

#### 1. User & Identity Management:

  - Role-Based Access Control (RBAC): Distinct permission sets for Learners, Instructors, Managers, Content Authors, and System Administrators.

  - Automated Provisioning: Real-time user creation and DE provisioning via nightly batch sync or API integration with the HRIS (e.g., Workday, Bamboo HR, SAP Success Factors).

#### 2. Content & Course Management:

  - Full compatibility with standard eLearning packages (SCORM 1.2, SCORM 2004, and xAPI / Tin Can API).

  - Multimedia streaming (HLS protocol) supporting video, PDF guides, audio, and interactive knowledge checks.

  - Centralized Content Repository with tagging and version control to avoid duplicate asset creation.

#### 3. Progress, Assessment & Certification Engine:

  - Automated grading engine for multiple-choice, true/false, and short-answer quizzes with randomized question pools.

  - Dynamic PDF certificate generator triggered automatically upon achieving passing scores.

  - Automated notification workflow sending initial assignments, weekly reminders, and escalation emails to line managers for overdue tasks.

#### 4. Analytics & Compliance Reporting:

  - Real-time dashboard display for department heads showing team completion percentages.

  - One-click automated report generation for internal audit and compliance verifications.

### Out-of-Scope (Explicitly Deferred to Phase 2)

- Custom AI-driven recommendation engines (e.g., "Learners like you also took...").

- Built-in e-commerce storefront for selling courses to third-party clients.

- Virtual Reality (VR) or Augmented Reality (AR) interactive simulation engine.

- Native iOS/Android app development (Phase 1 relies on full mobile web responsiveness).

#### Change-Control Protocol (Scope Guardrails)

To prevent informal feature requests from compromising the schedule, any proposed change must undergo a formal 4-Step Gate Process:

- Submission: A formal Change Request Form (CRF) detailing the proposed addition and business justification must be submitted.

- Impact Assessment: The PM and Tech Lead assess impact on three dimensions: Budget ($), Timeline (Days), and Resource Availability.

- Review: The Change Control Board (Sponsor, PM, Tech Lead) reviews requests bi-weekly.

- Approval & Re-baselining: No code or configuration work begins without signed approval. If approved, schedule baseline and budget allocations are formally adjusted.

## 3. Value Alignment

Value alignment ensures that technology deliverables directly translate into tangible business benefits and user adoption.

| Business Goal | Technical / LMS Feature | Measurable Business Outcome |
| --- | --- | --- |
| Mitigate Regulatory Risk | Automated tracking & mandatory compliance pathways | Zero non-compliance fines during annual audits; 100% verifiable record trail. |
| Accelerate New Hire Readiness | Structured onboarding learning paths mapped to job roles | Reduced onboarding cycle time from 6 weeks to 3 weeks; faster revenue generation. |
| Minimize Help Desk Overhead | Intuitive UX, SSO authentication, and self-service password reset | 40% reduction in IT helpdesk tickets related to training platform access. |
| Promote Continuous Upskilling | Mobile-responsive design & self-paced learning catalog | Increased voluntary course completion by 35% across non-mandatory skills catalogs. |